## Slide 2: PRESENTERS
DANNY CRUMLEY
Program Controls Manager
PASLAY GROUP
ERIN MCGUINESS, P.E.
Teaming Partner
MCGUINESS UNLIMITED

## Slide 3
01
INTRODUCTION
02
PROJECT OVERVIEW
03
PROJECT ELEMENTS
04
SCOPE OF SERVICES
05
QUALIFICATIONS
06
SCHEDULE

## Slide 4: PROJECT OVERVIEW

## Slide 5: BASIC SCOPE PARAMETERS
TMDP Leadership
Airport Leadership: Bryant Francis, Airport Director and Dennis Kramer, Assistant Director (DPC)
Executive Program Manager: Terry Cassidy (Paslay)
Executive Management Team: Design, Construction, Program Controls, ORAT (Paslay)
PM/CM Team: (2 year contract w/ multiple 3 year renewals)
The Work
Terminal and landside development
$1.6 billion
Eight years – Now to 2033
Roles
Airport Leadership / EPM / Stakeholders direct the work
Executive Management Team leads the work: drives the program
PM/CM executes the work

## Slide 9: PROGRAM ELEMENTS

## Slide 10: PROGRAM ELEMENTS
Initial program is focused on parking due to customer demands.
New Surface Parking Area – Gold Lot – 1400+ spaces
New RTA Platform Redevelopment and Underground Pedestrian Walkway
New Parking Garage: 6000+ spaces
New Ground Transportation Center
Additional Enabling Projects
$476 million and five years of construction
Future program
Head House: design start 2026, construction start late 2029
Roadway and Demolition projects

## Slide 11: PROGRAM ELEMENTS

## Slide 12: SCOPE OF SERVICES

## Slide 13: SCOPE OF SERVICES
Design management: Gold Lot, Parking Garage and Terminal Development (Head House)
Construction Management: inspectors, risk management & safety, QA Testing & Inspections
Cost Management: cost estimating, budget tracking, change management/negotiation
Schedule Management: scheduling, resource allocation, schedule tracking
Operational Readiness Activation and Transition (ORAT): delivery of seamless transition from construction to facility operation through development of policies, procedures and training
Other support services necessary for successful program delivery

## Slide 14: QUALIFICATION

## Slide 15: QUALIFICATION
Company
Fifteen (15) continuous years of PM/CM experience and the last ten (10) years providing PM/CM airport specific services.
Previous experience in providing PM/CM services on a Large-Scale Modernization and/or Development Program for other airports.
Be authorized to conduct business in the State of Ohio and the City of Cleveland

## Slide 16: QUALIFICATION
Staff - Key Staff positions
Program Leadership-Executive Project Manager
Design Management: Assistant Design Manager, Garage/Landside Lead, Terminal Lead, Passenger Experience Lead
Implementation: Project Manager(s) - Garage/Landside/Infrastructure Lead, Ramp/Airside Lead, Construction Quality Assurance (QA) Manager, Baggage Handling System Lead, Low Voltage Lead
Project Controls: PMIS Administrator, Lead Scheduling Analyst and Lead Project Estimator
Operational Readiness and Activation Transition (ORAT) Area: People and Process Lead, Transition and Logistics Lead

## Slide 17: SCHEDULE

## Slide 18: PROCUREMENT APPROXIMATE DATES
June 23, 2025 RFQ issued
June 30, 2025 Pre-Qualification Conference
August 1, 2025 Proposals submission deadline
Week of August 11, 2025 Interviews, if necessary
August 29, 2025 Anticipated notice of selection
October 1, 2025 Anticipated Contract NTP pending City approval process
Register in Open Gov, subscribe and hit follow:

## Slide 19: PROGRAM APPROXIMATE DATES
GOLD LOT: CONCOURSE D SURFACE PARKING & WALKWAY
DESIGN & BUILD
NEW PARKING
GARAGE
RTA STATION REDEVELOPMENT (NEW PLATFORM & PEDESTRIAN TUNNEL)
NEW GROUND
TRANSPORTATION
CENTER
DESIGN
NEW TERMINAL
HEADHOUSE
BUILD NEW
TERMINAL
HEADHOUSE

## Slide 20: Q & A

## Slide 21: THANK YOU FOR YOUR SUPPORT IN OUR PROGRAM
For more information, please visit itsaclevolution.com

## Slide 22
The renderings, illustrations, and visual materials presented herein are intended for conceptual and illustrative purposes only. They do not represent the final design, specifications, or materials and are subject to change without notice. Final outcomes may vary based on design development, regulatory approvals, and other considerations.
This presentation is confidential and intended solely for internal review. It is not for public distribution or external sharing without prior written consent.